# Project Management Framework Guide

Prepared by: Mahmoud Ghanem, Project Manager

I manage software projects using a structured, PMI-based methodology, strengthened by real-world experience delivering software solutions.

Rather than applying a one-size-fits-all approach, I adapt my process to fit the unique needs, scale, and team dynamics of each project to ensure efficiency and successful delivery.

# 1. My Approach

I manage software projects using a structured methodology based on PMI (Project Management Institute) best practices combined with Agile execution.

This ensures:

- Clear scope definition

- Controlled execution

- Transparent communication

- Predictable delivery

My role is to plan, coordinate, and ensure successful delivery, not just manage tasks.

# 2. Engagement Model

### Step 1: Initial Discovery (Free)

- One discovery meeting

- Understand business goals and requirements

- Identify high-level scope

### Step 2: Initial Proposal

- High-level outline of:

  - Client needs

  - Assumptions

  - Initial scope

### Step 3: Scope Definition Phase (Paid)

Before full execution, we start with a dedicated scope definition phase to ensure clarity and alignment.

# 3. Project Flow (Simplified)

Discovery → Scope Definition → Design → Time Estimation & Cost Finalization → Development → Deployment → Closing

# 4. Phase 1: Scope Definition & Planning

### Overview

This phase is a structured discovery and planning engagement designed to transform initial ideas into a clear, actionable, and approved project blueprint.

It ensures alignment, reduces risks, and creates a solid foundation for accurate design and development execution.

### Duration

Typically completed within 5 working days, depending on scope complexity and client responsiveness.

### Objectives

- Align on business goals and product vision

- Clearly define project scope and boundaries

- Break down work into structured components

- Prepare a reliable foundation for design and estimation

### Activities

- In-depth requirements gathering sessions

- Business and user flow definition

- Product scope finalization

- Work Breakdown Structure (WBS) creation

- Feature prioritization (MVP vs future phases)

- Assumptions and constraints documentation

### Deliverables

- ☑ Scope Definition Document (Signed)

- ☑ Detailed Feature List (Prioritized)

- ☑ Work Breakdown Structure (WBS)

- ☑ Assumptions & Constraints Log

### Cost Structure

### Project Management (PM): Fixed Price

This phase is offered at a fixed cost, derived from the estimated effort required to:

- Conduct meetings

- Document requirements

- Align stakeholders

- Review and finalize deliverables

### Estimation Basis (Transparency Model)

The fixed price is calculated based on:

- Estimated working hours per day

- Number of working days

- Scope complexity

- Level of collaboration and iteration required

Illustrative Example

A typical engagement may involve:

- 2 hours/day × 5 days = 10 hours

- Based on the applicable hourly rate

Resulting in a fixed phase cost defined upfront.

Important Note

The final cost is confirmed before starting the phase and may vary depending on project complexity and stakeholder involvement.

### Payment Terms

- 50% upfront before starting the phase - 50% upon delivery of the Scope Definition Document

### Approval Gate

No design work begins until the Scope Definition Document is reviewed and formally approved.

### Scope Control

Any requirements not documented and approved in this phase will be considered out of scope and handled through the change request process.

### Very Important:

“This phase ensures that all future work is built on a clear, validated foundation: saving time, cost, and rework during design and development.”

# 5. Phase 2: UI/UX Design

### Activities:

- Low-fidelity wireframes

- High-fidelity UI/UX design

- Iterations based on feedback

### Deliverables:

- ☑ Approved wireframes

- ☑ Final UI designs

#### Cost Structure for:
1) Project Management (PM)

- Fixed cost based on design coordination, reviews, and alignment

- Typically ~25% of the UI/UX designer’s total effort

2) UI/UX Design

- Based on detailed estimation by the UI/UX designer

- Depends on number of screens, complexity, and iterations

### Payment Terms:

- 50% before starting

- 25% after low-fidelity approval

- 25% after high-fidelity approval

# 6. Phase 3: Estimation & Cost Finalization

After design approval, a critical planning step is performed before development. I don’t lock development costs until design is approved, because that’s the only way —---to give you an accurate and fair estimate.

### Purpose:

- Translate designs into technical scope

- Accurately estimate development effort

- Define final cost and timeline

### Activities:

- Technical breakdown

- Effort estimation (for developers)

- Timeline planning

### Deliverables:

- Development Plan

- Final Timeline

- Final Cost Breakdown

### Cost Structure:

| Type | Cost |
| --- | --- |
| PM Cost | Planning & estimation effort |
| Development Cost | Fully calculated |
| Deployment Cost | Estimated |
| Closing Cost | Estimated |

### Outcome:

A final fixed project cost is defined based on real data.

### Rule:

No development starts before full approval.

# 7. Phase 3: Development & Execution

### Activities:

- Sprint planning & execution

- Task tracking (tools like: Jira, Clickup, …..)

- Daily follow-ups with team

- Risk & issue management

- Team coordination

- Progress reporting

### Deliverables:

- ☑ Incremental feature delivery

- ☑ Progress reports

- ☑ Client-validated features

### Cost Structure:

| Type | Cost |
| --- | --- |
| PM Cost | Execution + Monitoring |
| Development Cost | Based on approved estimate |

### Payment:

- Milestone-based (per feature delivery)

# 8. Phase 4: Deployment & Production

### Activities:

- Final testing coordination

- Go-live support

### Deliverables:

- ☑ Live product

- ☑ Deployment documentation

### Payment:

- Final milestone payment

# 9. Phase 5: Project Closing

### Activities:

- Final handover

- Documentation delivery

- Retrospective

### Deliverables:

- ☑ Final report

- ☑ Lessons learned

# 11. Change Request Policy

To maintain control and efficiency:

### Included:

- Up to 2 minor revisions per phase

### Not Included:

- New features

- Major changes

### Change Request Process:

- Submit request

- Impact analysis (time & cost)

- Client approval

- Implementation

### Rule:

No change is implemented without full approval.

12. Scope Protection

Any work not explicitly defined in the approved scope document is considered out of scope.

# 13. Client Responsibilities

To ensure smooth execution:

- Provide feedback within 24 hours

- Assign a single point of contact

- Approve deliverables on time

- Provide clear requirements

# 14. Timeline Dependency

All timelines depend on client responsiveness and approval speed.

Delays in feedback may result in:

- Timeline shifts

- Resource rescheduling

# 15. Communication & Reporting

- Weekly progress reports

- Regular meetings (agreed upfront)

- Transparent tracking

# 16. Agreement

By proceeding with the project, both parties agree to:

- Defined scope

- Payment structure

- Delivery model

- Change request process

# 17. Sign-Off

Client Name: _________________________

Signature: _________________________

Date: _________________________